**Project Name:** Manchester Arndale, Halle Place

**Client:**ISG

**Commenced:** January 2018

**Duration:** 30 weeks

**Project:** Full refurbishment to “Halle Square” which will then be renamed “Halle Place” within the Arndale Centre. Including pouring new slabs within the live centre, working nights to accommodate the problem of noise disturbance to the centre and the public.

**Scope:**  The Scope of works is broken down into the following sections:

* Drainage to basement level all done on nights.
* Slabs to new Halle Place all done on nights.
* Foundations to column bases and lift shaft base done on days.
* Slab infills to various levels done on days.
* Blockwork to various areas (1500m2+) done on days.